FINAL YEAR PROJECT

Autonomous SIEM Triage Assistant

with RAG-Based Threat Intelligence Support

Complete Project Documentation — Explained Implementation Guide

Department of Computer Science  |  Academic Year 2024–25

# 1. Project Overview

This Final Year Project (FYP) builds an intelligent assistant for cybersecurity teams. It takes in a SIEM (Security Information and Event Management) alert, classifies it using a machine learning model, and then uses a RAG (Retrieval-Augmented Generation) layer to retrieve real threat intelligence and explain the result in plain English.

Think of it as two cooperating systems working together:

Brain 1 — ML Classifier

Reads the raw alert and assigns a label: Benign, Suspicious, or Malicious.

Uses supervised learning algorithms (Random Forest, Logistic Regression, Decision Tree).

Trained on labeled log datasets with known attack patterns.

Produces a classification label and a confidence score (e.g., Malicious — 87%).

Brain 2 — RAG Intelligence Layer

Takes the alert and the ML classification and searches a knowledge base.

Retrieves relevant cybersecurity documents using semantic similarity (vector search).

Passes the retrieved documents + alert to a language model for explanation.

Generates a human-readable answer: why this alert is suspicious, what technique it resembles.

The combination means the system does not just say "High Risk" — it says "High Risk because this pattern matches credential-stuffing behavior linked to MITRE ATT&CK technique T1110, which was observed in recent threat campaigns."

# 2. Why This Topic Matters (Problem Statement)

Security teams at companies, banks, hospitals, and government agencies use SIEM systems to collect and monitor events across their networks. A SIEM can generate thousands of alerts in a single day.

### The Core Problem

| Problem | Current Reality | This Project Solves It By |
| --- | --- | --- |
| Alert Overload | Analysts get 1,000+ alerts/day, mostly false positives | Auto-classifies and prioritizes each alert instantly |
| No Explanation | Rule-based SIEM says "blocked" but not why | RAG layer generates natural-language reasoning |
| Slow Response | Manual checking delays reaction to real attacks | Reduces triage time from minutes to seconds |
| No Context | Labels exist but no linked threat intelligence | Connects alert to MITRE ATT&CK, CVEs, playbooks |
| Analyst Fatigue | Repetitive manual work burns out security analysts | Automates Tier-1 triage, freeing analysts for complex cases |

This project is a practical solution to all five of those problems using technologies that are realistic for a student team to implement.

# 3. Honest Assessment — What Level of Implementation Suits Your Team

Important Note for the Team

The earlier enterprise-level architecture (Kafka, Weaviate, Kubernetes, LangGraph, RLHF) was designed for a production product with a team of 6+ engineers over 8 months.

For your 4-person FYP team with a 6-month timeline, that architecture is overkill and risky.

The plan in this document is right-sized for your FYP and will still produce an impressive, working system.

Everything in this plan can be built with Python, Streamlit, ChromaDB, scikit-learn, and an LLM API.

### Comparison: Enterprise vs FYP Implementation

| Component | Enterprise Version (Too Complex) | Your FYP Version (Right Level) |
| --- | --- | --- |
| Alert ingestion | Apache Kafka, 10K events/sec streaming | CSV / JSON file upload or small simulated dataset |
| Database | Elasticsearch, PostgreSQL, Redis | SQLite + CSV files |
| Vector store | Weaviate with GPU embedding server | ChromaDB or FAISS (runs locally on any laptop) |
| Embeddings | BGE-large-en on GPU inference cluster | sentence-transformers (all-MiniLM-L6-v2) on CPU |
| LLM | Claude Sonnet / GPT-4o via enterprise API | Ollama (free, local) or OpenAI API (small budget) |
| Agent framework | LangGraph multi-agent orchestration | Simple LangChain chain or plain Python functions |
| SIEM connectors | Splunk, Sentinel, QRadar native APIs | Simulated log files or public datasets (KDD Cup, CICIDS) |
| Deployment | Kubernetes, EKS, CI/CD pipelines | Local machine + Streamlit Cloud (free) for demo |
| Evaluation | RLHF, shadow testing, A/B experiments | Accuracy, F1-score, manual RAG quality review |

Your FYP version is genuinely impressive for a student project. Combining ML classification with a RAG pipeline is advanced work. Do not underestimate it.

# 4. System Architecture — How Everything Connects

The system has a clear, linear data flow. Every component has a defined input and output. Below is a full explanation of each layer:

### Data Flow (Step by Step)

| Step | What Happens | Component Responsible |
| --- | --- | --- |
| 1 | A SIEM alert arrives (CSV row, JSON object, or form input) | Alert Ingestion Module |
| 2 | Alert is cleaned: missing fields filled, format standardized | Preprocessing Layer |
| 3 | ML model reads the features and predicts: Benign / Suspicious / Malicious | ML Classifier |
| 4 | Alert text is embedded into a vector and sent to ChromaDB for search | RAG Retrieval Engine |
| 5 | Top-3 to top-5 most relevant threat intel docs are retrieved | ChromaDB Vector Store |
| 6 | Alert + classification + retrieved docs are sent to the LLM as a prompt | LLM Explanation Generator |
| 7 | LLM generates: reasoning, recommended action, related threat technique | LLM (Ollama or OpenAI) |
| 8 | Full result displayed in dashboard: label, score, explanation, action | Streamlit Dashboard |
| 9 | Analyst clicks Correct / Incorrect — feedback saved to SQLite | Feedback Module |

# 5. Module-by-Module Implementation Guide

Each module is explained below with its exact purpose, technology choices, implementation steps, and what the output should look like.

Module 1: Alert Ingestion & Preprocessing ¦ Owner: Member 1 — Data & Preprocessing

Tech stack: Python, pandas, scikit-learn (LabelEncoder, StandardScaler)

Input: Raw CSV file, JSON file, or manual form entry via Streamlit

Output: Cleaned DataFrame with standardized columns, ready for ML model

▸ Accept alert input in three ways: upload CSV, paste JSON, or fill a form in Streamlit.

▸ Required fields: event_type, src_ip, dst_ip, timestamp, port, protocol, bytes_transferred, severity (raw).

▸ Clean the data: fill missing values with median/mode, strip whitespace, convert timestamps.

▸ Encode categorical fields: LabelEncoder for event_type, protocol, src_ip if needed.

▸ Scale numerical fields: StandardScaler on bytes_transferred, port, duration.

▸ Remove obvious duplicates: same IP + same event_type within 1 second.

▸ Output: a single-row pandas DataFrame ready to pass to the ML model.

▸ Extra: add a dataset validator that shows which columns are missing and why.

Module 2: Alert Classification (ML Model) ¦ Owner: Member 2 — ML Classification

Tech stack: Python, scikit-learn, pandas, joblib (for saving model), matplotlib/seaborn (evaluation)

Input: Cleaned, encoded, scaled DataFrame from Module 1

Output: Predicted label (Benign / Suspicious / Malicious) + confidence score (0–100%)

▸ Use the CICIDS 2017 dataset or KDD Cup 99 dataset — both are free and well-labeled.

▸ Alternative: generate a synthetic dataset using Python with known attack signatures.

▸ Train three models and compare: Logistic Regression, Random Forest, Decision Tree.

▸ Random Forest typically performs best (handles imbalanced classes, no scaling needed).

▸ Use train_test_split (80/20), then evaluate on the test set.

▸ Evaluation metrics to report: Accuracy, Precision, Recall, F1-score, Confusion Matrix.

▸ Save the best model with joblib.dump() so Streamlit can load it without retraining.

▸ Feature importance plot: show which fields (bytes, port, event_type) matter most.

▸ Map model labels to friendly names: 0 = Benign, 1 = Suspicious, 2 = Malicious.

▸ Output: { label: "Malicious", confidence: 0.87, probabilities: [0.05, 0.08, 0.87] }

Module 3: Threat Intelligence Knowledge Base ¦ Owner: Member 3 — RAG & Knowledge Base

Tech stack: Python, ChromaDB (or FAISS), sentence-transformers (all-MiniLM-L6-v2)

Input: Cybersecurity documents: MITRE ATT&CK descriptions, CVE summaries, SOC playbooks

Output: A local vector database of ~200-500 document chunks, searchable by semantic similarity

▸ Collect documents from open sources: MITRE ATT&CK website (copy technique pages), NVD CVE descriptions, NIST security guidelines, public SOC playbooks.

▸ Start small: 50-100 documents is enough for a strong demo. Quality over quantity.

▸ Format: save each document as a .txt file with metadata (source, technique_id, category).

▸ Chunking: split long documents into 300-500 word chunks with 50-word overlap.

▸ Embedding: use sentence-transformers model all-MiniLM-L6-v2 to embed each chunk.

▸ Storage: load all chunks into ChromaDB with their metadata. This runs locally, no server needed.

▸ Retrieval: given an alert query, embed the query and find top-5 most similar chunks.

▸ Test retrieval manually: search for "brute force login" and check if T1110 appears in top-3.

▸ Add a metadata filter: if ML label is Malicious, filter for high-severity documents only.

Module 4: RAG Response Generation (LLM Layer) ¦ Owner: Member 3 — RAG & Knowledge Base

Tech stack: Python, LangChain (optional), Ollama (local LLM) or OpenAI API, Jinja2 (prompt templates)

Input: Alert details + ML classification result + top-5 retrieved document chunks

Output: Natural-language explanation: why flagged, MITRE technique match, recommended action

▸ Option A (Free): Run Llama 3.2 (3B or 8B) locally using Ollama. Install Ollama, run: ollama pull llama3.2. Works on any laptop with 8GB RAM.

▸ Option B (Paid, easier): Use OpenAI GPT-3.5-turbo API. Cost: less than $5 for entire testing phase at student scale.

▸ Build a structured prompt template with three sections: (1) Alert details, (2) ML result, (3) Relevant intel documents.

▸ Instruct the LLM to always respond in a fixed format: Reason, Technique Match, Recommended Action.

▸ Use LangChain RetrievalQA chain to combine retrieval + LLM into one call — reduces code complexity significantly.

▸ Add a prompt safeguard: if retrieved docs are empty, LLM should say "No matching intel found" not hallucinate.

▸ Keep max_tokens low (400-600) to control cost and response time.

▸ Log every prompt + response to SQLite for debugging and evaluation later.

▸ Output example: { reason: "Matches brute-force pattern T1110", technique: "T1110 - Brute Force", action: "Block IP, enable MFA" }

Module 5: Feedback Loop ¦ Owner: Member 4 — UI & Integration

Tech stack: Python, SQLite3, pandas

Input: Analyst verdict: Correct / Incorrect / Needs Improvement + optional text comment

Output: Saved feedback record in SQLite database for future evaluation and system improvement

▸ Create a SQLite table: feedback_log with columns (id, timestamp, alert_id, ml_verdict, analyst_verdict, comment, session_id).

▸ In Streamlit, show four buttons after each result: ✓ Correct, ✗ Incorrect, ⚠ Partially Correct, + Add Context.

▸ When analyst clicks a button, insert one row into the SQLite feedback table.

▸ Build a simple feedback dashboard page: show total verdicts, accuracy rate, most-overridden alert types.

▸ Export feedback as CSV for your evaluation section in the FYP report.

▸ Optional improvement: use accumulated feedback to update the ChromaDB knowledge base — if analysts frequently correct a certain alert type, add better documents for that type.

▸ This feedback loop is what makes your project academically strong — it shows the system can learn.

Module 6: Dashboard / UI ¦ Owner: Member 4 — UI & Integration

Tech stack: Python, Streamlit, Plotly (charts), Pandas

Input: Final triage result: label, confidence, explanation, action, intel sources

Output: Interactive web dashboard showing all results, history, and feedback buttons

▸ Use Streamlit — it is the fastest way to build a data app in Python with zero HTML/CSS knowledge.

▸ Page 1 — Alert Triage: Input form or file upload, triage button, results display.

▸ Results display must show: Classification label + color (red/yellow/green), Confidence score as a progress bar, RAG explanation in a text box, MITRE technique as a clickable badge, Recommended actions as a checklist, Retrieved source documents with titles.

▸ Page 2 — Alert History: Table of all past alerts with their verdicts and timestamps.

▸ Page 3 — Analytics: Bar chart of alert type distribution, pie chart of verdicts, accuracy trend over time.

▸ Page 4 — Feedback Review: Table of analyst feedback responses, export as CSV button.

▸ Page 5 — Knowledge Base Browser: Show all documents in ChromaDB, allow searching.

▸ Add a sidebar with filters: date range, alert type, severity, verdict.

▸ Color coding: Benign = green, Suspicious = orange, Malicious = red — consistent throughout.

▸ Deploy on Streamlit Community Cloud for free — your supervisor can access the demo from any browser.

# 6. Recommended Technology Stack (Full Explanation)

Every technology choice below is free, beginner-friendly, and widely used in industry. No paid cloud accounts are needed for the core system.

| Technology | What It Does | Why We Chose It |
| --- | --- | --- |
| Python 3.10+ | Core programming language for all modules | Everyone on the team knows it; all ML/NLP libraries are Python-native |
| pandas | Data loading, cleaning, and manipulation | Standard for tabular data; simple API; excellent documentation |
| scikit-learn | ML model training, evaluation, preprocessing | Most beginner-friendly ML library; includes all three target algorithms |
| sentence-transformers | Convert text to embeddings (vectors) | Runs on CPU; all-MiniLM-L6-v2 model is fast and accurate enough for FYP |
| ChromaDB | Vector database for storing & searching documents | Runs in-process (no server); simple Python API; persistent storage |
| LangChain | Connect LLM + retrieval into one pipeline | Reduces boilerplate code; good documentation; many examples available |
| Ollama + Llama 3.2 | Free local LLM for explanation generation | Completely free; runs offline; no API key needed; 8B model is good quality |
| OpenAI API (optional) | GPT-3.5-turbo for better explanations if budget allows | Better quality than local LLM; $5 covers all testing; simple API |
| Streamlit | Build the web dashboard with pure Python | No frontend experience needed; beautiful by default; free deployment |
| SQLite | Store feedback, alert history, session data | Zero setup; file-based; Python built-in sqlite3 module |
| Plotly | Interactive charts in the analytics dashboard | Works natively with Streamlit; more interactive than matplotlib |
| CICIDS 2017 Dataset | Labeled network traffic logs for model training | Free public dataset; well-labeled; widely used in academic papers |
| MITRE ATT&CK (STIX JSON) | Threat intelligence knowledge base source | Free; official; structured; covers all attack techniques |
| joblib | Save and load trained ML models | Standard way to persist scikit-learn models; fast serialization |

# 7. Data Collection Guide — Where to Get Your Data

## 7.1 Dataset for ML Model Training

Your ML classifier needs labeled data. Here are the best free options ranked by ease of use:

| Dataset | Description | Labels Available | Download Link |
| --- | --- | --- | --- |
| CICIDS 2017 | Network traffic with DoS, DDoS, Brute Force, etc. | Attack type + Benign | cicresearch.ca/CICDataset |
| KDD Cup 1999 | Classic intrusion detection dataset (older) | Normal + 4 attack types | kdd.ics.uci.edu |
| NSL-KDD | Improved version of KDD Cup, removes duplicates | Normal + Attack subtypes | unb.ca/cic/datasets/nsl.html |
| UNSW-NB15 | Modern dataset with 9 attack categories | 9 attack types + Normal | research.unsw.edu.au |
| Synthetic (self-generated) | Generate fake log rows using Python Faker library | Any labels you define | No download needed |

### Recommended Approach

Use CICIDS 2017 for training. Download the Friday-WorkingHours-Afternoon-DDos.pcap_ISCX.csv file. It has clear labels and is manageable in size. Map its labels to your three categories: Normal → Benign, all attack types → Suspicious or Malicious based on severity.

## 7.2 Knowledge Base for RAG Layer

Your ChromaDB needs cybersecurity documents. Here is exactly where to get them:

| Source | What to Collect | Format |
| --- | --- | --- |
| MITRE ATT&CK | Download enterprise-attack-14.json from GitHub (mitre-attack/attack-stix-data) | JSON — parse technique descriptions, examples, mitigations |
| NIST NVD | Download CVE JSON feeds from nvd.nist.gov/feeds | JSON — extract CVE description + severity + affected systems |
| CISA Advisories | Download PDF alerts from cisa.gov/news-events/cybersecurity-advisories | PDF → convert to text using PyPDF2 or pdfminer |
| SANS Reading Room | Find 5-10 papers on brute force, phishing, malware | PDF → convert to text |
| Your own playbooks | Write 10-20 short playbooks for common scenarios (e.g., "What to do when login fails > 100 times") | Write as .txt files |

Start with 50-100 documents total. More is better, but quality matters more than quantity. Curate each document manually and add good metadata (category, severity, technique_id).

# 8. Team Task Division — Detailed Assignment

Below is the exact task breakdown for each of the four team members. Tasks within each member are ordered by sequence — complete earlier tasks before later ones.

## Member 1 — Data Collection & Preprocessing

Core Responsibility

You own the data pipeline. Every other module depends on clean, well-formatted data from you.

Start in Week 1. Your output is a finalized, labeled dataset and a working preprocessing function.

Coordinate with Member 2 to agree on the final feature set before they begin training.

| Task ID | Task | Week | Deliverable |
| --- | --- | --- | --- |
| D1 | Download CICIDS 2017 dataset, explore columns, understand labels | 1 | Exploration notebook (.ipynb) with initial stats |
| D2 | Write label mapping function: map raw attack names to Benign/Suspicious/Malicious | 1-2 | label_mapper.py with unit tests |
| D3 | Handle missing values: fill NaN with median (numerical) or mode (categorical) | 2 | Preprocessing function with before/after stats |
| D4 | Encode categorical columns (event_type, protocol) using LabelEncoder | 2 | Encoded DataFrame saved to processed_alerts.csv |
| D5 | Scale numerical columns using StandardScaler, save scaler with joblib | 2-3 | scaler.pkl file + scaled dataset |
| D6 | Build synthetic log generator for demo (100 fake alerts, balanced labels) | 3 | generate_demo_data.py script |
| D7 | Write Streamlit file upload handler for Module 6 (CSV/JSON input) | 4 | Integrated with dashboard by Member 4 |
| D8 | Document all preprocessing decisions in the FYP report (Section 4) | 5-6 | Written documentation + EDA charts |

## Member 2 — ML Classification

Core Responsibility

You own the classification model. Your output is a saved .pkl model file that the dashboard calls at runtime.

Start after Member 1 delivers the processed dataset (Week 2-3).

Your evaluation metrics go directly into the FYP report and are the main academic contribution.

| Task ID | Task | Week | Deliverable |
| --- | --- | --- | --- |
| M1 | Load processed dataset, explore class distribution, check for imbalance | 3 | Data analysis notebook |
| M2 | Handle class imbalance using SMOTE or class_weight="balanced" in sklearn | 3 | Balanced training set |
| M3 | Train Logistic Regression as a baseline model, report metrics | 3-4 | Baseline results table |
| M4 | Train Decision Tree, tune max_depth with cross-validation | 4 | DT model + tuning results |
| M5 | Train Random Forest, tune n_estimators and max_features using GridSearchCV | 4 | Best RF model + CV results |
| M6 | Compare all three models: Accuracy, Precision, Recall, F1, Confusion Matrix | 4-5 | Comparison table + confusion matrix plots |
| M7 | Save best model with joblib, write predict(alert_row) helper function | 5 | model.pkl + predict.py |
| M8 | Feature importance chart: which features matter most for classification | 5 | Plotly bar chart embedded in dashboard |
| M9 | Write model card: training data size, features used, accuracy by class | 6 | model_card.md for FYP report appendix |

## Member 3 — RAG Retrieval & LLM Explanation

Core Responsibility

You own the intelligence layer — the most academically novel part of the project.

Start building the knowledge base from Week 1 in parallel with data work.

This module is the "wow factor" in your demo. Invest time in good documents and a good prompt.

| Task ID | Task | Week | Deliverable |
| --- | --- | --- | --- |
| R1 | Collect 50+ threat intelligence documents from MITRE ATT&CK (download STIX JSON) | 1-2 | raw_docs/ folder with .txt files |
| R2 | Parse MITRE STIX JSON: extract technique ID, name, description, examples as .txt chunks | 2 | mitre_parser.py + 200+ parsed chunks |
| R3 | Add 20+ CVE summaries from NVD JSON feed (focus on authentication-related CVEs) | 2-3 | cve_docs/ folder + integration script |
| R4 | Write 10 custom SOC playbooks: one per common alert type | 2-3 | playbooks/ folder with .txt files |
| R5 | Set up ChromaDB: create collection, define metadata schema | 3 | Working vector_store.py |
| R6 | Embed all documents using sentence-transformers all-MiniLM-L6-v2, load into ChromaDB | 3 | Populated ChromaDB (verify with count query) |
| R7 | Write retrieval function: query_knowledge_base(alert_text, top_k=5) → list of docs | 3-4 | retriever.py with test cases |
| R8 | Install Ollama, pull Llama 3.2 3B model, test basic generation | 4 | Ollama running locally, sample output |
| R9 | Write prompt template with three sections: alert info, ML result, retrieved docs | 4 | prompt_template.py |
| R10 | Build generate_explanation() function that calls LLM and parses structured output | 4-5 | llm_generator.py with unit tests |
| R11 | Evaluate RAG quality: manually check 20 alerts, score relevance 1-5, report average | 5-6 | RAG evaluation table for FYP report |

## Member 4 — Dashboard, Integration & Demo

Core Responsibility

You are the glue. Your job is to make all three other modules work together in one Streamlit app.

Start building the UI skeleton in Week 2 with placeholder outputs — do not wait for other modules.

You own the final demo flow. Practice it at least 5 times before the presentation.

| Task ID | Task | Week | Deliverable |
| --- | --- | --- | --- |
| U1 | Create Streamlit app skeleton with 5 pages and sidebar navigation | 2 | app.py with page routing |
| U2 | Build alert input form: upload CSV or fill manual entry form | 2-3 | Functional input form |
| U3 | Integrate preprocessing module (Member 1 output) into the Streamlit pipeline | 3-4 | Preprocessing called inside app.py |
| U4 | Integrate ML classifier (Member 2 output): display label, confidence, color coding | 4 | Results panel with colored label badge |
| U5 | Integrate RAG module (Member 3 output): display explanation in text box | 4-5 | Explanation section with source citations |
| U6 | Create SQLite schema: alerts table + feedback table, write CRUD helpers | 3 | database.py with insert/query functions |
| U7 | Build alert history page: table of past alerts with filter by date/severity | 5 | Working history page with filters |
| U8 | Build analytics page: plotly bar/pie/line charts from alert history | 5 | Analytics dashboard with 3+ charts |
| U9 | Build feedback UI: ✓/✗ buttons, optional comment, save to SQLite | 5 | Feedback saved and displayed |
| U10 | Deploy to Streamlit Community Cloud (push to GitHub, connect to Streamlit) | 6 | Live URL for supervisor demo |
| U11 | Prepare 5-alert demo script: 2 benign, 1 suspicious, 2 malicious with expected outputs | 6 | demo_script.md for presentation day |

# 9. 6-Month Sprint Plan

The project runs across 6 monthly phases. Each phase has a clear goal and a measurable output that proves the work is done.

| Phase 1 Month 1 | Foundation & Data Set up repos, agree on data format, download datasets, explore data, write preprocessing pipeline. |
| --- | --- |

| Phase 2 Month 2 | Knowledge Base & Models Train all three ML models and pick the best. Build ChromaDB, populate with 50+ documents. Basic retrieval working. |
| --- | --- |

| Phase 3 Month 3 | LLM Integration & RAG Pipeline Connect retrieval to LLM. Write and test the prompt template. End-to-end pipeline working in Jupyter notebook. |
| --- | --- |

| Phase 4 Month 4 | Dashboard & Integration All modules connected in Streamlit. Preprocessing → ML → RAG → Display working as one flow. Feedback loop added. |
| --- | --- |

| Phase 5 Month 5 | Evaluation & Refinement Evaluate ML (F1-score), evaluate RAG (manual relevance scoring), improve weak points, fix bugs, improve UI. |
| --- | --- |

| Phase 6 Month 6 | Documentation & Demo Prep Write FYP report, prepare demo script, deploy to Streamlit Cloud, practice presentation, final polish. |
| --- | --- |

# 10. Evaluation Plan — How to Prove Your System Works

## 10.1 ML Classification Evaluation

After training, evaluate the model on the held-out test set (20% of dataset). Report all five metrics:

| Metric | What It Measures | Target for FYP |
| --- | --- | --- |
| Accuracy | Overall percentage of correct predictions | > 90% (CICIDS 2017 benchmark) |
| Precision | Of all predicted Malicious alerts, how many were truly Malicious? | > 85% per class |
| Recall | Of all actual Malicious alerts, how many did the system catch? | > 85% — critical for security |
| F1-Score | Harmonic mean of Precision and Recall (handles imbalance) | > 88% (weighted average) |
| Confusion Matrix | Full breakdown of true/false positives and negatives by class | Visualized as heatmap |

## 10.2 RAG Evaluation — Without vs With Comparison

This is the key academic contribution. Show that the system with RAG is clearly better than one without. Evaluate 20 sample alerts manually:

| Evaluation Criterion | How to Measure |
| --- | --- |
| Relevance of retrieved docs | Score 1-5: does the retrieved intel match the alert type? Average score > 4.0 is good. |
| Accuracy of explanation | Is the MITRE technique cited actually correct for this alert? Count correct/total. |
| Usefulness of recommended action | Did a real security professional (or your supervisor) agree with the action? |
| Hallucination check | Does the LLM cite sources that were not retrieved? Count hallucination instances. |
| Without vs With RAG | Show same alert: ML-only output vs ML+RAG output. Ask 5 people which is more useful. |

The "Without vs With RAG" comparison is the most compelling part of your evaluation. Prepare a side-by-side table showing 5 example alerts, and ask your supervisor or peers to rate both outputs.

# 11. Full Example System Output

This is exactly what the final system should produce for a sample alert:

INPUT ALERT

Event Type: Authentication Failure

Source IP: 185.220.101.47

Target: vpn.corp.local

Timestamp: 2025-01-15 03:47:22

Failed Attempts: 847 in 60 seconds

Bytes Transferred: 12,400

Protocol: TCP / Port 443

ML CLASSIFIER OUTPUT

Predicted Label: MALICIOUS (confidence: 91.4%)

Probabilities: Benign=0.03, Suspicious=0.06, Malicious=0.91

Key features used: failed_attempts (high), src_ip (flagged), time_of_day (3am = unusual)

RAG RETRIEVED DOCUMENTS

Doc 1 (Score: 0.94): MITRE ATT&CK T1110.001 — Password Guessing. "Adversaries may use password guessing to attempt to log into accounts without prior knowledge of the password."

Doc 2 (Score: 0.89): MITRE ATT&CK T1110.004 — Credential Stuffing. "Adversaries may use credentials obtained from breach databases to attempt to gain access to target accounts."

Doc 3 (Score: 0.83): CISA Advisory AA23-025A — "Threat actors conducting brute-force attacks against VPN services have been observed targeting port 443 with automated tools."

Doc 4 (Score: 0.78): SOC Playbook — Brute Force Response. "If failed login count exceeds 100 in 60 seconds from single IP, block IP immediately and alert Tier-2 analyst."

Doc 5 (Score: 0.71): CVE-2024-20432 — Authentication bypass in VPN service via repeated failed auth bypass sequence.

LLM-GENERATED EXPLANATION

WHY THIS ALERT WAS FLAGGED:

This alert shows 847 authentication failures from IP 185.220.101.47 against a VPN endpoint in under 60 seconds at 3:47am. This pattern is consistent with an automated brute-force or credential-stuffing attack, not human behavior.

MATCHING THREAT TECHNIQUE:

MITRE ATT&CK T1110 — Brute Force (sub-technique T1110.001: Password Guessing). Threat actors use automated tools to guess passwords at scale, especially against VPN endpoints which provide direct network access.

RECOMMENDED ACTIONS:

1. Block IP 185.220.101.47 immediately at the firewall level.

2. Check if any login succeeded from this IP in the last 72 hours.

3. Audit all accounts that received failures — check if any are now locked.

4. Enable MFA enforcement on the VPN service if not already active.

5. Escalate to Tier-2 analyst: check IP reputation on VirusTotal manually.

SOURCES USED: MITRE T1110.001, CISA AA23-025A, Internal SOC Playbook — Brute Force Response

# 12. Scope Control — What Is In and What Is Out

Keeping scope realistic is crucial. This table defines exactly what is in scope for your FYP and what is out of scope.

| Feature | In Scope (FYP) | Out of Scope (Future Work) |
| --- | --- | --- |
| Alert sources | CSV/JSON file upload, manual form | Live SIEM API connection, real-time streaming |
| ML models | Logistic Regression, Random Forest, Decision Tree | Deep learning, LSTM, transformer-based classifiers |
| Vector store | ChromaDB with 50-200 documents | Weaviate, production-scale with millions of documents |
| LLM | Local Llama 3.2 via Ollama or OpenAI GPT-3.5-turbo | Fine-tuned cybersecurity LLM, enterprise LLM deployment |
| Dashboard | Streamlit web app, local or Streamlit Cloud | Mobile app, enterprise SIEM plugin, custom React dashboard |
| Feedback loop | SQLite-stored analyst feedback, CSV export | RLHF fine-tuning loop, automated model retraining |
| Dataset | Public labeled dataset (CICIDS 2017) or synthetic | Real organizational SIEM logs (restricted access) |
| Security | Basic Streamlit session, no auth required | Enterprise RBAC, SOC2 compliance, audit logs |
| Multi-tenancy | Single organization demo | Multi-client MSSP deployment |

# 13. Suggested FYP Report Chapter Structure

| Chapter | Title | Content to Cover |
| --- | --- | --- |
| 1 | Introduction | Problem statement, motivation, objectives, scope, report structure |
| 2 | Literature Review | SIEM systems overview, ML in intrusion detection (5+ papers), RAG concept (3+ papers), existing tools |
| 3 | System Design | Architecture diagram, data flow diagram, module descriptions, technology choices with justification |
| 4 | Implementation | Code descriptions for all 6 modules, key algorithms, dataset preprocessing steps, prompt design |
| 5 | Evaluation & Results | ML metrics table, confusion matrix, RAG relevance scores, without-vs-with-RAG comparison, user feedback analysis |
| 6 | Conclusion | Summary of achievements, limitations, future work (enterprise improvements), lessons learned |
| Appendix A | Code Listings | Key code snippets from each module |
| Appendix B | Dataset Details | Dataset statistics, feature list, label distribution chart |
| Appendix C | Sample Outputs | 5 complete system outputs from different alert types |

You have a strong project. Build it in the right order, keep scope focused, and nail the demo.

This document was generated as a complete implementation guide for the FYP team.